Deployment Plan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Project Step** | **Plan of action** | **Responsibility** | **Target Date** | **Resources Needed** |
| Hosting the website on server  (HostGator) | Deployment of website | Erik Brasile | **11/6/2018** | Wordpress  Github  Domain  healthyyouthforlife.com |
| Stand up Database through PHPmyAdmin | Add database support for Word Press site | Joshua Noel  Erik Brasile | **11/6/2018** | PHPmyAdmin  Wordpress |
| Supporting user logins | Incorporate login functionality for teachers, parents and students | Erik Brasile | **11/20/2018** | Wordpress  PHPmyAdmin |
| Incorporating the game | Add plugin for site to host MagicFood game | Maya Lee | **11/8/2018** | Wordpress plugin:  MagicFood |
| Add plugin for Stripe and add link to site | Add link to site on website | Erik Brasile | **11/30/2018** | Wordpress plugin:  Stripe |
| Include link for pdf download | Add link to download a certificate pdf for download | Erik Brasile | **11/20/2018** | Wordpress |
| Set Up advertisement banners on site | Add plugin to incorporate ad banners on the site through google. | Erik Brasile | **12/1/2018** | Wordpress  GoogleAds  (ads.google.com) |